**Product Development Time Management Plan**

*Produced 11/04/2014*

|  |  |
| --- | --- |
| COMPLETED | Sample different technologies |
| 12th April | Specs of technologies |
| 12th April | Evaluation of technologies |
| 12th April | Write about my chosen technology & why |
| 11th April | Select & present appropriate sketchbook research |
| 11th April | Select & present appropriate design development work |
| 11th April | Present chosen fabrics |
| 13th April | Draping / modelling on the stand relevant to work |
| 11th April | Present final designs |
| 11th April | Present technical drawings |
| 28th April | Complete Gerber workbook & document |
| 29th April | Create my patterns on Gerber |
| COMPLETED | Create my patterns manually |
| COMPLETED | Modelling on the stand to get patterns  |
| 28th-29th April | Make toiles and record process |
| 29th April | Photograph finished garments |
| 29th April | Garment measurements |
| 29th April | Garment breakdown |
| 29th April | Fit analysis |
| 29th April | Evaluation |
| 30th April | Present work appropriately |
| 30th April | Check over work |
| 1st May | HAND IN DATE |